# Strategy Court: Project Description

Meta Global AI Developer Hackathon · Project plan · October 2026

## 1. One-line pitch

Strategy Court puts any trading strategy on trial. It audits claims with deterministic statistical tests and uses LLM agents only to propose, argue, and explain.

## 2. Problem

Backtests lie, and LLMs make it worse. A model can write a strategy with a stunning equity curve in seconds. The curve is often produced by look-ahead bias, data snooping, ignored costs, or leakage, and viral trading claims spread with no verification.

## 3. Solution

You give it a strategy as code, text, or a screenshot of a claim. It returns a verdict with a credibility score, the evidence behind it, and an honest re-run with the flaws fixed.

Core design principle: LLMs propose and explain, deterministic code decides. The verdict comes from a transparent scoring rubric over test outputs, not from an LLM's opinion. This is hallucination-prevention thinking applied to finance, and it is what separates the project from a chatbot.

## 4. The cast

| Agent | Job | Model |
| --- | --- | --- |
| Intake | Reads a text or screenshot claim and produces a typed hypothesis (universe, signal, holding period, claimed performance) | Muse Spark (vision) |
| Coder | Turns the hypothesis into strategy code behind a fixed interface, run in a sandbox | Muse Code |
| Prosecutor | Plans an attack from the strategy's features and calls audit tools | Muse Spark |
| Defense | Offers legitimate explanations or fixes (walk-forward re-fit, add costs) and re-runs. It cannot touch the data | Muse Spark |
| Judge | Computes the score from the rubric; the LLM writes only the explanation | Rubric plus Muse Spark |

SAM 3.1 is optional, for example to mark the claimed region on a screenshot. Do not force it.

## 5. The audit tools (the technical core)

Implement these yourself, with unit tests:

- Causality (truncation) test: Recompute signals on data truncated at time t. If the signal at t changes, the strategy used future data. This dynamic check is stronger than any static scan.

- AST look-ahead scanner: Flags negative shifts, full-sample scaler fits, and same-bar signal and fill.

- Purged and embargoed cross-validation: Removes leakage from overlapping labels.

- Deflated Sharpe ratio: Corrects for the number of trials, skew, and kurtosis.

- Probability of backtest overfitting (CSCV).

- Permutation and placebo null: Random signals with the same turnover give a p-value for the Sharpe.

- Bootstrap confidence intervals on the Sharpe ratio.

- Cost and slippage sweep, and parameter-neighbourhood sensitivity.

- Subperiod stability.

## 6. The benchmark (your proof, and the headline slide)

Build a planted-flaw suite with real ground truth:

- Pure random-walk data: True alpha is zero, so any strategy that looks good is a false positive. This is clean, unarguable ground truth.

- Synthetic data with an injected weak signal: Measures whether the court wrongly condemns genuine strategies.

- Injected flaws: look-ahead, scaler leakage, best-of-N parameter search, zero costs, and survivorship.

Report detection recall per flaw type, false-positive rate on clean strategies, and verdict accuracy.

Headline experiment: Have Muse Code generate about 100 strategy ideas, run them all through the court, and report how many survive. Whatever the number is, it makes a memorable slide.

## 7. Architecture and repo

Use a state-machine orchestrator, typed Pydantic schemas for every tool input and output, a tool registry, and a sandbox (subprocess with resource limits, no network) for generated code. Persist every run as a replayable JSON trace.

strategy-court/
├── pyproject.toml            # ruff, mypy --strict, pytest, pre-commit
├── src/strategy_court/
│   ├── schemas/              # Pydantic models: Hypothesis, Finding, Verdict
│   ├── data/                 # loaders, synthetic generators
│   ├── backtest/             # minimal vectorised daily engine
│   ├── audit/                # one module per tool above
│   ├── agents/               # intake, coder, prosecutor, defense, judge
│   ├── llm/                  # Protocol + Meta Model API client
│   ├── orchestration/        # state machine, tracing
│   ├── sandbox/              # isolated execution of generated code
│   ├── benchmark/            # flaw injection, evaluation harness
│   └── ui/                   # Streamlit app
├── tests/                    # unit tests per tool, integration test of full trial
├── docs/                     # methodology note, results
└── .github/workflows/ci.yml

## 8. Demo script (3 minutes)

- Hook (20s): "Most AI-generated trading strategies are lies."

- Input (30s): Paste a screenshot of a viral claim and show the extracted hypothesis.

- Trial (60s): Prosecutor evidence appears live, the Defense responds, and the Judge delivers the verdict, for example "Sharpe 3.1 → 0.2 after removing the leak."

- Proof (40s): The benchmark table.

- Scale (20s): The 100-strategy survival number.

- Close (10s): "Verification-first agents."

## 9. Ten-day plan

- Days 1–2: Repo skeleton, backtest engine, causality test, AST scanner, cost sweep.

- Days 3–4: Purged CV, bootstrap, permutation null, deflated Sharpe, PBO.

- Day 5: Benchmark generator and evaluation harness.

- Days 6–7: Agents, orchestration, rubric, tracing.

- Day 8: UI and the 100-strategy experiment.

- Day 9: Evaluation runs, fixes, methodology note.

- Day 10: Demo video, README, submission.

Cut list if you fall behind (cut in this order): PBO, SAM 3.1, the screenshot intake, then the Defense agent's re-run. Do not cut the benchmark or the causality test.

## 10. Risks

- Do not claim alpha or give investment advice. Use backtests and public or synthetic data only.

- Check the official rules once published, for data, IP, and open-source requirements.

- Verify the Meta Model API's specifics (SDK, rate limits, tool-calling support) on day 1, and keep the llm/ layer behind a Protocol so you can adapt.

- Defense-agent sycophancy: The Judge's rubric must not depend on the Defense being agreeable.

- The $150 credit is small. Cache LLM calls and run the 100-strategy experiment on a cheap path.

## 11. Paste-ready description (about 170 words)

Strategy Court is a multi-agent system that audits trading strategies. Given a strategy as code, text, or a screenshot of a viral claim, Muse Spark extracts a testable hypothesis and Muse Code implements it in a sandbox. A Prosecutor agent then attacks it with deterministic tools (a causality test that detects look-ahead bias, purged cross-validation, deflated Sharpe ratio, probability of backtest overfitting, permutation nulls, and cost sensitivity), a Defense agent rebuts or fixes it, and a Judge issues a credibility score computed from a transparent rubric. LLMs propose and explain; code decides. I evaluate it on a planted-flaw benchmark with known ground truth (zero-alpha random walks and injected look-ahead, leakage, and overfitting), reporting detection recall, false-positive rate, and the fraction of 100 LLM-generated strategies that survive audit.